MINUTES

Library Building Project: Special Collections Working Group

March 2, 2021

Via Skype

Present:  Joanne Kaczmarek, William Maher, Tim Newman, Tom Teper, Lynne Thomas

Note Taker: Wendy Wolter

- New Project Website

- The new site is designed to be an Advancement site, more than a nitty gritty project detail site. This site will link from the original site which has all the project details.

- The two photos that include Ellen Swain and Jameatris Rimkus are excellent.  They show engagement, which is exactly what this committee desired for the site.

- Tom is working on a press release with Heather but cannot finalize until the A/E can be contacted for a quote.  This will happen as soon as all the documents have been signed by the A/E and Campus.

- The word “architect” should be removed when referring to President James.

- The site will go live once the press release is finalized.

- Some type of language needs to be added to the Conceptual Reading Room drawing to identify it as such.

- Review of the Working Group’s Charge - Questions and Next Steps

- What are the public service components of each unit?  What does it mean to incorporate them into the space/project?

- Add reference and research services.

- Access to collections.

- Add Technical Services to modify charge.

- Look at synergies between units.

- Look at non-public operations.

- Ensure each unit has a list of questions for the A/E.

- Other?

- Tim informed the group that the Capital Programs Director had more questions for the A/E regarding fees.  The March 11th kick-off meeting will need to be re-scheduled for a later date.  Dennis will contact Wendy to secure holds on everyone’s calendar.