MINUTES

Library Building Project: Special Collections Working Group

August 3, 2021

Via Zoom

Present:  Joanne Kaczmarek, Bill Maher, Tom Teper, Lynne Thomas

Absent: Tim Newman

Note Taker: Wendy Wolter

Task List:

- Identify gaps in the vault storage space list by mid-August.

- Have all measurements listed in linear feet by the end of October.

- Need clarification from Jeanette on of depth of compact shelving.  12” vs. 16”.

- Supply storage – needs should be listed separately.

- Lynne is working on verifying RBML vault spaces.

- 1000 sq. ft. reported for backlog storage – need to verify the data.  JLK/Brightspot provided 920 sq. ft.

- Verify with consultants that we are communicating all the information they need.