May 2018

FACILITIES: Projects in Planning

- ACES Funk Library – Interior/exterior lighting – Obtaining estimate from F&S to re-lamp the atrium “chandelier” and the exterior skylight “canyon” fixtures to LED.

- AFMFA F&S - $40M Campus Wide Requests – Two projects:

  - Main Library Reading Room Restoration – Library Reading Room Renovation – Finalizing architect hire by F&S Planning

  - Main Library Roof and HVAC Replacement – Initiating the consultant selection

- Grainger Engineering Library – 1st Exterior Emergency Door Hardware – Obtaining estimate from F&S to install delay emergency exit hardware at two locations on the first floor

- Grainger Engineering Library – Second Floor Wood Floor. Library Facilities and Grainger Library are reviewing options – Summer 2018

- Library Programming and Conceptual Design – initiating consultant hiring with Facilities & Services, reviewing comprehensive project schedule and Illinois State Historic Preservation Office review in process.

- Main Library Exterior Renovations Phase 2C – South Light Court & 1962 NW Addition – Window replacement and masonry repair.  Project placed on the Facilities Planning Committee project list for FY19.

- Main Library – Room 220 Remodeling Program statement reviewed by EC.  Conceptual design, estimate and schedule will be a component of the Main Library Reading Room Restoration project

- Main Library – Verizon Cellular Signal Amplification - Technology Services is working with F&S and Verizon Wireless to install components in the Main Library – 6th Stack Addition

- Main Library – Rare Book & Manuscript Library – security review – ongoing

- MPAL Revisit previous planning initiatives – public computer area, reading room furniture, power upgrade, ceiling replacement, etc. – Project placed on the Facilities Planning Committee project list for FY19.

- Math Library – Review the current Master Plan for Altgeld Hall

- Oak Street Library Facility – Vault IV Feasibility Study – On hold

- Undergraduate Library – Tech Desk and Media Commons Reconfiguration – Reviewing plans to relocate the Tech Desk and reconfigure the Media Commons staff area. – Summer 2018

FACILITIES: Projects in Construction

- ACES Funk Library – Interior Signs – Revising main wayfinding signs – lower level through 5th floor.

- Grainger Engineering Library – Cellular Signal Amplification – Technology Services is working with F&S, Verizon Wireless and AT&T to install components in the lower level and exterior mechanical canyon to improve cell service in the lower level of the building.

- Main Library – F&S – North, South & East Stairway “renovation” – stair tread cleaning and wall/ceiling painting – F&S funding approved.  F&S Paint Shop will start work during Spring Semester 2018.  F&S Building Services Workers – Flooring Crew will start their work after Commencement 2018.  South stairs 90% painting complete east stair – 100% painting complete and north stair 25% painting complete.

- Main Library – 1st Floor Central Service Point – Phase I remodeling given OK to proceed by Illinois Historic Preservation Agency further review and approval will occur as architect completes designs.  Architect hiring in progress.

- Main Library – Basement Main Stacks entry ramp renovation – F&S cement finishers will be performing the work.  Scheduled for 2018

- Main Library – Room 419 Shelving Removal – Remove old shelving and install reused shelving from Grainger Engineering Library.

- Main Library – Renovation of Rooms 230 & 244 – Replace flooring, paint walls and install new suspended ceiling.

- Main Library – Elevator Upgrade – E5 (east) summer 2018.  The project is a Campus wide multiple elevator upgrade project.  The elevator cabs and controls for E5 elevator will be upgraded to provide reliable transportation throughout the Main Library.  E5 is out of service and construction has begun.  Construction mid-May – mid-August 2018.

- Music and Performing Arts Library – Roof Replacement – Roof replacement of the portion of the building over the library has begun.

- Music and Performing Arts Library – Player Piano Restoration and Room Remodeling.  The piano restoration in progress.  Room on the second level to house the piano when it returns to MPAL is complete.  Waiting for the piano to return upon roof replacement completion.

- Oak Street Library Facility – Wireless Installation in Vaults I, II & III – Technology Services work order in place and F&S electricians have completed their portion of the project.

- Oak Street Library Facility – Outdoor concrete pad installation for bicycle parking and picnic tables – work order had been sent to F&S  Waiting for F&S to mobilize on site.

- Ricker Library – Flooring Replacement – Replace existing linoleum with new rubber flooring to match the main corridor flooring.  Furniture, fixtures and equipment have been moved out along with the majority of the collection to temporary space.  Floor demolition is scheduled to begin June1, 2018. Summer 2018

- Ricker Library – Shelving – Additional components have been ordered for the reuse of the Grainger Engineering cantilever shelving system to be installed after the flooring replacement project is complete.

- Undergraduate Library – Room 289 Conversion – Reviewing furniture and waiting for Technology Services to complete their removal of furniture, fixtures and equipment - Summer 2018

- University Press – Ongoing surplus furniture removal and collection handling for processing.

FACILITIES: Projects Completion

- Grainger 2nd Floor East End Reconfiguration – Remove cantilever shelving, add power poles for carrels and relocate cherry study carrel temporarily stored in the east and west 2nd floor galleries.  Spring 2018 semester.

- Grainger Engineering Library – Repurpose 1st floor west for Design Center Test Classroom for use, start Spring Semester 2018.

- Grainger Engineering Library – Repurpose 1st center shelving area for soft seating

- Main Library – 1st Floor Central Service Point – Relocate Business Office to 450s – complete