December 2018

FACILITIES: Projects in Planning

- ACES Funk Library – Interior/exterior lighting – Initial estimate received from F&S to re-lamp the atrium “chandelier” and the exterior skylight “canyon” fixtures to LED.  Revised estimates are being made by F&S.

- ACES Funk Library – Additional Staff Offices – Hire consultant to design office space for staff on the second floor.

- AFMFA F&S - $40M Campus Wide Requests – Two projects:

  - Main Library Reading Room Restoration – Reading Room Renovation – Consultant contract is finalized and kickoff meeting scheduled for December 11, 2018

  - Main Library Roof and HVAC Exterior Ductwork Replacement – F&S is working on the consultant selection process

  - Undergraduate Library – Elevator Replacement – Will be rolled together with the project above

- Grainger Engineering Library – Second Floor Wood Floor. Library Facilities and Grainger Library are reviewing options – Summer 2019

- Grainger Engineering Library – Major building component review; flooring replacement (carpet), furniture replacement (lounge and reading table chairs), lighting upgrade (4’ fluorescent pendant fixtures), deep cleaning.

- Library Programming and Conceptual Design – consultant/subconsultant hiring in final signatures with Facilities & Services and reviewing comprehensive project schedule.

- Main Library Exterior Renovations Phase 2C – South Light Court & 1962 NW Addition – Window replacement and masonry repair.  Project placed on the Facilities Planning Committee project list for FY19.

- Main Library – Room 220 Remodeling  Conceptual design, estimate and schedule will be a component of the Main Library Reading Room Restoration project (see above)

- Main Library – Verizon Cellular Signal Amplification - Technology Services is working with F&S and Verizon Wireless to install components in the Main Library – 6th Stack Addition – final drawings are approved.  Waiting for Verizon to set up project schedule for implementation.

- Main Library – Rare Book & Manuscript Library – security review – ongoing

- MPAL Ceiling Tile Replacement – Initiating conversation with Facilities & Services for possible funding sources

- MPAL Revisit previous planning initiatives – public computer area, reading room furniture, power upgrade, ceiling replacement, etc. – Project placed on the Facilities Planning Committee project list for FY19.

- Math Library – Review the current Master Plan for Altgeld Hall – meeting with Math Department, LAS and Library to review project – October 31, 2018

- Oak Street Library Facility – Vault IV Feasibility Study – On hold

- Undergraduate Library – Self Check Review – Meeting being set with vendor.

FACILITIES: Projects in Construction

- ACES Funk Library – Interior Signs – Revising main wayfinding signs – lower level through 5th floor. F&S Sign Shop installed lower level and main level, reviewing when the second through fifth floorbeginning the fabrication and installation.

- Main Library – Rare Book & Manuscript Library – Additional furniture components for incoming staff.

- Main Library – 14 Millionth Volume Permanent Exhibit – Waiting for F&S carpenters to install -  December 2018

- Main Library – F&S – North, South & East Stairway “renovation” – stair tread cleaning and wall/ceiling painting – F&S funding approved. F&S Building Services Workers – Flooring Crew started work July 2018 on south stairs, process is slow due to traffic and large portion of work is being done by hand.  1st floor north and south stair vestibule ceiling painting complete.

- Main Library – 1st Floor Central Service Point – Kickoff meeting occurred on November 1, 2018.  Schematic designs are being reviewed.

- Main Library – Basement Main Stacks entry ramp renovation – F&S cement finishers will be performing the work.  Scheduled for 2018

- Oak Street Library Facility – Outdoor concrete pad installation for bicycle parking and picnic tables – work order had been sent to F&S.  Waiting for F&S and contractor services to mobilize on site.

- University Press – Ongoing surplus furniture removal and collection handling for processing.

FACILITIES: Project Completion

- Main Library – Donor Wall – Grand Stair 1st Floor Vestibule – Completed October 2018

- Main Library – Elevator Upgrade – E5 (east) summer 2018.  The project is a Campus wide multiple elevator upgrade project.  The elevator cabs and controls for E5 elevator will be upgraded to provide reliable transportation throughout the Main Library.  Complete - November 2018.

- Main Library – Room 419 Shelving Removal – Remove old shelving and install reused shelving from Grainger Engineering Library.  PACA remove old shelving – Complete

- Ricker Library – Flooring Replacement – Replaced existing linoleum with polished concrete floor. Reinstall furniture, fixtures and collection move – complete – working on punchlist items.

- Ricker Library – Shelving – Additional components have been ordered for the reuse of the Grainger Engineering cantilever shelving system to be installed after the flooring project is complete – complete July 2018

- Undergraduate Library – Room 289 Conversion – Furniture to arrive August 27, 2018. Library IT and F&S electricians installing wall displays - complete

- Undergraduate Library – Tech Desk and Media Commons Reconfiguration – Relocate the Tech Desk and reconfigure the Media Commons staff area. Furniture components installed – complete