**January 2019**

**FACILITIES: Projects in Planning**

* **ACES Funk Library – Interior/exterior lighting –** *Initial estimate received from F&S to re-lamp the atrium “chandelier” and the exterior skylight “canyon” fixtures to LED. Revised estimates are being made by F&S.*
* **ACES Funk Library – Additional Staff Offices –** *Hire consultant to design office space for staff on the second floor. Setting scoping meeting.*
* **AFMFA F&S - $40M Campus Wide Requests – Two projects:**
	+ **Main Library Reading Room Restoration – Reading Room Renovation –** *Project kickoff meeting took place on December 18, 2018*
	+ **Main Library Roof and HVAC Exterior Ductwork Replacement –** *F&S is working on the consultant selection process*
	+ **Undergraduate Library – Elevator Replacement –** *Will be rolled together with the project above*
* **Grainger Engineering Library – Second Floor Wood Floor.** *Library Facilities and Grainger Library are reviewing options – Summer 2019*
* **Grainger Engineering Library –** *Major building component review; flooring replacement (carpet), furniture replacement (lounge and reading table chairs), lighting upgrade (4’ fluorescent pendant fixtures), deep cleaning.*
* **Library Programming and Conceptual Design –** *consultant/subconsultant hiring in final signatures with Facilities & Services and reviewing comprehensive project schedule.*
* **Main Library Exterior Renovations Phase 2C – South Light Court & 1962 NW Addition** – *Window replacement and masonry repair. Project placed on the Facilities Planning Committee project list for FY19.*
* **Main Library – Room 220 Remodeling** *Conceptual design, estimate and schedule will be a component of the Main Library Reading Room Restoration project (see above)*
* **Main Library – Verizon Cellular Signal Amplification -** *Technology Services is working with F&S and Verizon Wireless to install components in the Main Library – 6th Stack Addition – final drawings are approved. Waiting for Verizon to set up project schedule for implementation.*
* **Main Library – Rare Book & Manuscript Library – security review – ongoing**
* **MPAL Ceiling Tile Replacement –** *Initiating conversation with Facilities & Services for possible funding sources*
* **MPAL Revisit previous planning initiatives – public computer area, reading room furniture, power upgrade, ceiling replacement, etc. –** *Project placed on the Facilities Planning Committee project list for FY19.*
* **Math Library – Review the current Master Plan for Altgeld Hall –** *meeting with Math Department, LAS and Library to review project – October 31, 2018 Professional Service Consultant process is underway.*
* **Oak Street Library Facility – Vault IV Feasibility Study –** *On hold*
* **Undergraduate Library –** **Self Check Review –** *Meeting being set with vendor.*

**FACILITIES: Projects in Construction**

* **ACES Funk Library – Interior Signs –** *Revising main wayfinding signs – lower level through 5th floor. F&S Sign Shop installed lower level and main level, reviewing when the second through fifth floor beginning the fabrication and installation.*
* **Main Library – Rare Book & Manuscript Library –** *Additional furniture components for incoming staff.*
* **Main Library – F&S – North, South & East Stairway “renovation” – stair tread cleaning and wall/ceiling painting –** *F&S funding approved. F&S Building Services Workers – Flooring Crew started work July 2018 on south stairs, process is slow due to traffic and large portion of work is being done by hand. 1st floor north and south stair vestibule ceiling painting complete.*
* **Main Library – 1st Floor Central Service Point –** *Kickoff meeting occurred on November 1, 2018. 50% construction document submittal review in progress.*
* **Main Library – Basement Main Stacks entry ramp renovation –** *F&S cement finishers will be performing the work. On Hold*
* **Oak Street Library Facility – Outdoor concrete pad installation for bicycle parking and picnic tables –** *work order had been sent to F&S. Waiting for F&S and contractor services to mobilize on site.*
* **University Press – Ongoing surplus furniture removal and collection handling for processing.**

**FACILITIES: Project Completion**

* **Main Library – 14 Millionth Volume Permanent Exhibit** – *F&S carpenters installation complete - December 2018*
* **Main Library – Donor Wall – Grand Stair 1st Floor Vestibule** *– Completed October 2018*
* **Main Library – Elevator Upgrade – E5 (east) summer 2018.** The project is a Campus wide multiple elevator upgrade project. The elevator cabs and controls for E5 elevator will be upgraded to provide reliable transportation throughout the Main Library. *Complete - November 2018.*