March 8, 2022

FACILITIES: Projects under consideration

- Hort Field Lab – swipe card access at west ADA entry; estimate received by F&S and on-hold for funding.

- Hort Field Lab – Clearing out of Room 6 – Room 6 has antique equipment, along with seeds and is rodent/pest issue. Review of space and equipment needs done to clear space and prevent further rodent/pests

- Main Library Exterior Renovations Phase 2C – South Light Court & 1962 NW Addition – Window replacement and masonry repair.  Project placed on the Facilities Planning Committee project list for FY20.

- Main Library Mural Restoration/Cleaning – Follow-up required on mural cleaning

- Oak St Solar Array – exploring possibility of installing solar panels on Oak St roof; possible grants exist, need to determine roof structural integrity

FACILITIES: Projects in Planning

- ACES – 3rd and 4th floor east corners being cleared to provide added study areas for redevelopment of UGL; north corners cleared, furniture layout being completed.

- Grainger Engineering Library – Second Floor Wood Floor. Library Facilities and Grainger Library are reviewing options.  Currently on hold.

- Grainger Engineering Library – 1st floor terrazzo – strip/wax floor, working to schedule.

- Grainger Engineering Library –looking at reviewing HVAC requirements/loads for Room 59 testing center. This may be included with a Retro Cx HVAC upgrade at Grainger.  Working with F&S for further HVAC investigation.

- Main Library Roof and HVAC Exterior Ductwork Replacement – a portion of AFMFA 2018-2019 funding is allocated to this. Project scope and hiring of A/E in progress.

- MPAL Remodel – Project planning to be initiated.  Potential scope of work to include, lighting upgrade, flooring replacement, rearrange shelving, ceiling replacement, ADA entry, and painting.

- Math Library – Altgeld Hall Remodeling – Design Development continuing; A/E conducting investigations for restoration of murals and exploratory of building systems.

- Oak Street Library Facility - Conservation Lab Humidification – Install humidification in the existing HVAC system – F&S is putting together estimates.

- Ricker Library – power distribution in east wing for computers, scanning, and collaboration tables.  Estimate received by F&S and under review.

- Undergraduate Library – redevelopment project to turn UGL into a library to house special collections; PSC awarded contract on 6/24/21

- Undergraduate Library – various projects to begin in Grainger, Main, and ACES that will relocate UGL services; project planning for all moves to start July 2022.

FACILITIES: Projects in Construction

- ACES – Classroom 509 options for furniture layout and tech upgrades ongoing; this is part of the UGL redevelopment.

- Grainger Engineering Library – IDEA lab panels installed, awaiting final room signage

- Main Library - Reading Room 200 Renovation – Room 200 flooring complete, with table lamp install in progress; AHU has started up but still have issues with balancing of system.  Work continuing to update controls for proper balancing of system; anticipated completion July 2022.

- Main Library – F&S – North, South & East Stairway “renovation” – stair tread cleaning – F&S funding approved. F&S Building Services Workers – Flooring Crew will be reviewing the lack of progress with the University Library. Due to COVID, this was delayed. Following up with BSWs to determine when it will be scheduled.

FACILITIES: Projects Completed

- Main Library Rm 204 WAPs/Info Desk – Removal of old information desk complete,  WAPs installed and exhibit displays in place.

- Main Library - Room 220 – Electrical Displays installed.

- Grainger Engineering Library – Media Studio Booth relocation from UGL to Rm 52 complete